## Slide 1: Phase III – Scoping and Costing
Notes: Instructor Notes:
- Introductory Slide

## Slide 2: Phase III – Scoping and Costing
PHASE II TRANSITION TO PHASE III
PDMG SUBMITS WORK COMPLETED PROJECT TO CRC
APPLICANT REVIEWS & SIGNS
DDD
SPECIALIZED
LANE
STANDARD
LANE
COMPLETED
LANE
PHASE III TRANSITION
COMPLETED LANE LEAD ASSIGNS VALIDATION SPECIALIST
SPECIALIZED LANE LEAD ASSIGNS TECHNICAL SPECIALIST
STANDARD LANE LEAD ASSIGNS COSTING SPECIALIST
STANDARD
LANE
SPECIALIZED
LANE
PHASE III
CONTACT SPECIAL CONSIDERATIONS AS NECESSARY
PDMG COMPLETES DEVELOPMENT GUIDE QUESTIONS
IS APPLICANT DRAFTING SCOPE OF WORK AND COSTS?
YES
APPLICANT DEVELOPS SCOPE OF WORK AND COSTS
NO
PDMG SUBMITS STANDARD/ SPECIALIZED PROJECT TO CRC
PHASE II
PROJECTS TO CRC
Notes: Instructor Notes:
Review the transition process from Phase II into Phase III.
Ensure Students have a clear picture of where the project is going into Scoping an Costing

## Slide 3: Phase III – Scoping and Costing
CONTACT SPECIAL CONSIDERATIONS AS NECESSARY
PROGRAM COMPLIANCE LEAD ROUTES AND ASSIGNS STAFF
NO
DETERMINATION MEMO
PHASE III
COMPLETED LANE LEAD DOCUMENT ASSIGNS VALIDATION SPECIALIST
STANDARD LANE LEAD ASSIGNS COSTING SPECIALIST
SPECIALIZED LANE LEAD ASSIGNS TECHNICAL SPECIALIST
DOCUMENT VALIDATION SPECIALIST VALIDATES SOW / COSTS
COSTING SPECIALIST DEVELOPS SOW/COST /VALIDATES IF APPLICANT PROVIDED
TECHNICAL SPECIALIST DEVELOPS SOW/COST /VALIDATES IF APPLICANT PROVIDED
PEER REVIEW
COST/ WORK
ELIGIBLE?
NO
DETERMINATION MEMO
YES
QUALITY ASSURANCE EVALUATION
INSURANCEEVALUATION
MITIGATION EVALUATION
ABOVE THRESHOLD?
YES
EHP EVALUATION
Notes: Instructor Notes:
Discuss the components of Phase III
Inform the class we will be going into greater detail concerning the steps, as well as Applicant/Recipient considerations.

## Slide 4: Phase III – Scoping and Costing
COMPLIANCE REVIEWS COMPLETED
PHASE IV TRANSITION
PHASE IV
PHASE III
PDMG
REVIEW
APPLICANT REVIEWS AND SIGNS PROJECT
FINAL REVIEW AND AWARD IN EMMIE
PDMG CONDUCTS RECOVERY TRANSITION MEETING
TRANSITION TO REGION
CRC COMPLETES ALL INITIAL SUB-AWARDS
Notes: Instructor Notes:
- Open the Section by reviewing the Transition from Phase III into Phase IV.

## Slide 5: Phase III – Scoping and Costing
Completed Resource Center (CRC)
PA Consolidated Resource Center Deputy Director
Completed Lane Lead
Standard Lane Lead
Document Integrity Unit Lane Lead
Specialized Lane Lead
Program Compliance Manager
Validation Specialist
Costing Specialist
Technical Specialist
Document Integrity Unit Specialist
Quality Assurance Specialist
Hazard Mitigation Liaison
EHP Liaison
Insurance Specialist
PA Consolidated Resource Center Director
Notes: Instructor Note:
The CRC Construct is designed to specialize work into groups (lanes) depending on complexity.
Inform the Audience that we will be discussing how this is determined through work between the Applicant and the Program Delivery Manager in the field.
Additional functions in the CRC include the Document Integrity who ensures all Essential Elements of Information/Documentation are captured, and the Compliance Unit who facilitated project review and quality control.

## Slide 6: Phase III – Scoping and Costing
Completed Work  Routed to the Consolidated Resource Center (CRC)
Work is 100% Completed.
May include work identified to be 100% complete within 2 weeks of Recovery Scoping Meeting.
Only submitted to CRC when all required documentation outlined in the Essential Elements of Information is submitted.
Notes: Instructor Note:
Inform the Attendees that the FEMA PDMG will assist the Applicant by collecting all the damage information and documentation. The Information will be routed to the CRC.

## Slide 7: Phase III – Scoping and Costing
Collecting and Providing Essential Elements of Information:
FULL DOCUMENT DISCLOSURE:
  Achieved through continued use of EEI Requests
  May be requested through the Request for Information (RFI) Process
STUDENT HANDOUT ACTIVITY:
Review and Overview of the RFI Process

## Slide 8: Phase III – Scoping and Costing
The Completed/Documented Lane Workflow
CRC validates applicant submitted documents
Damage Description, Scope of Work, and Costs are drafted.
Peer Review is Completed
Eligibility considerations are made:
  Ineligible damages proceed to Determination Memo process
  Eligible projects are submitted to the Applicant by the PDMG for Signature
CRC completed a Program Compliance Review.
Notes: Instructor Notes:
Expand upon compliance reviews: Compliance reviews include a Quality Assurance Review, an examination of any Mitigation Proposal, an Environmental and Historic Preservation Compliance Check, and an examination of the Insurance Policy by the FEMA Insurance Specialist.
Emphasize that any concerns and/or project compliance issues are routed to the field for further discussion. Eligibility calls are made by field level leadership and do not occur at the CRC.
The Program Delivery Manager will have opportunity to work with the Applicant (and any participant from the recipient) in order to ask any additional questions, resolve unmet needs (Documents, Permits, etc.), and/or clarify any potential eligibility concerns prior to field leadership making final eligibility determinations.

## Slide 9: Phase III – Scoping and Costing
Actions
For Standard or Specialized Lane Projects (Work to be Completed Projects):
  Applicant determination has been made if FEMA or the Applicant will complete Scope of Work and Cost.
  If Applicant selects FEMA to complete Scoping and Costing of the Grant, project Scope and Cost are completed at Consolidated Resource Center (CRC) during Phase III.
  If Applicant selects to complete the Scoping and Costing themselves, they will provide to through Phase II and CRC will validate during Phase III.
Notes: Instructor Notes:
Work through each of the bullet points and take opportunity for discussion.
Recipients may assist Applicants in completing Scoping and Costing if staffing levels permit.

## Slide 10: Phase III – Scoping and Costing
Consolidated Resource Center (CRC)
Scoping and Costing
If the Applicant chooses FEMA formulation:
The project Scope and Cost are assigned at the CRC
Projects are assigned to the Standard or Specialized Lane.
PA Consolidated Resource Center Deputy Director
Completed Lane Lead
Standard Lane Lead
Document Integrity Unit Lane Lead
Specialized Lane Lead
Program Compliance Manager
Validation Specialist
Costing Specialist
Technical Specialist
Document Integrity Unit Specialist
Quality Assurance Specialist
Hazard Mitigation Liaison
EHP Liaison
Insurance Specialist
PA Consolidated Resource Center Director
Notes: Instructor Notes:
Introduce the students to the CRC Scoping and Costing Lanes.
Remind Students that the projects will remain within designated lanes to match the right person with the task.
The Lanes will complete respective Scopes of Work and Costs if FEMA is designated by Applicant to complete them.
If the Applicant chooses to complete the SOW/Costs, the respective lanes will validate and affirm the Applicant Provided Work.

## Slide 11: Phase III – Scoping and Costing
Consolidated Resource Center (CRC)
Scoping and Costing
Following completion of the Scoping and Costing  Eligibility Determination is Made
 Project is submitted for a Compliance Review.
PA Consolidated Resource Center Deputy Director
Completed Lane Lead
Standard Lane Lead
Document Integrity Unit Lane Lead
Specialized Lane Lead
Program Compliance Manager
Validation Specialist
Costing Specialist
Technical Specialist
Document Integrity Unit Specialist
Quality Assurance Specialist
Hazard Mitigation Liaison
EHP Liaison
Insurance Specialist
PA Consolidated Resource Center Director
Notes: Instructor Notes:
- Inform the Students that following the completion of the SOW/Costs, the project will be submitted to a Compliance Review.

## Slide 12: Questions
Notes: Instructor Notes:
– Take brief moment to address any final questions before proceeding.

## Slide 13: Conclusion of Unit 5
Course Evaluation and Comment
Notes: Instructor Notes:
Have students complete the Unit 5 portion of the evaluation. Include time for comments and feedback.